**MINUTES OF MEETING DAY 3/3**

Today, at 20h p.m. on March 2, 2021.

In room G.01, University of Greenwich Vietnam

The meeting took place with the content: Discussing the Journal project

1. **Participants:**

**Secretary: Đỗ Lâm Hoàng Anh**

**Other components:**

* **Nguyễn Đăng Khoa**
* **Trần Thị Thanh Bình**
* **Nguyễn Ngọc Nhi**
* **Võ Hoàng Yến**

1. **Meeting contents**
2. **Meeting goals**

**Checking import data and create class in system**

**Checking UI/UX process**

**Checking function’s status**

1. **Contents**

**Importing database successfully, create classes completely**

* ***Login function***

**Binh combined log in interface from Yen and performed test about data linkage into log in form but result was failed. Form cannot recognize data from database, Anh suggested to re-check the relationship between system and server, re-link database into system**

* ***Interface of other functions in system***

**Yen has completed user interface profile, student list and manager coordinator, management manager, set closure date. Yen asked for help from Anh to adjust CSS in ASP.NET**

* ***Test plan***

**Nhi has finished system test report and other members gathered more information for any circumstance in test running**

* ***Upload function for student***

**Khoa performed upload function but when he was uploading contribution article the system was not recognize his action. Binh suggested Khoa continue to figure out problem. Binh supposed that Khoa cannot upload contribution article because of the linkage data into system did not success.**

1. **Product backlog**

**Combining data into log in form**

**Continuing improve interface**

**Upload contribution article did not success**

1. **Conclusion:**

**Create classes in model completely**

**System test plan is gradually being finalized**

**Error detected data link did not success lead to failure of upload contribution articles**

1. **Picture:**

